INTERRA

AI-Powered Mock Interview Platform

Complete Technical Plan — Prototype v1.0

Stack: Next.js · TypeScript · Node/Express · MongoDB · Gemini AI · Whisper

1. Project Overview & Prototype Goals

Interra is a dual-sided AI platform where candidates practice interviews and employers screen applicants through the same live, webcam-based AI-driven experience. This document is the complete technical blueprint for building the functional prototype — the version you pitch to investors and early users.

1.1  What the Prototype Must Prove

An AI can conduct a realistic, adaptive interview entirely without a human present

Questions are generated directly from a pasted job description

Candidate speech is captured and transcribed via Whisper

Responses are evaluated automatically and a structured report is produced

Both employer and candidate flows exist and are demonstrable end-to-end

1.2  What the Prototype Will NOT Include

Payment / billing system

ATS integrations or third-party HR tools

Multi-language support

Panel-style interviews

Mobile native apps

2. System Architecture

2.1  High-Level Architecture

The prototype follows a clean client–server separation. The Next.js frontend handles all UI and real-time WebRTC media. The Express backend owns business logic, AI orchestration, and database persistence.

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Frontend | Next.js 14 + TypeScript + Tailwind CSS | UI, routing, webcam/mic capture, WebRTC or MediaRecorder |
| Backend API | Node.js + Express + TypeScript | Auth, interview orchestration, AI calls, file handling |
| Database | MongoDB + Mongoose | Users, jobs, interviews, questions, evaluations |
| AI — Question Gen & Evaluation | Google Gemini 1.5 Flash (free tier) | Generate questions from JD, evaluate answers, produce reports |
| AI — Speech to Text | OpenAI Whisper API | Transcribe candidate audio chunks in real time |
| File Storage | Local disk (prototype) / Cloudinary later | Audio chunk storage before transcription |
| Auth | JWT + bcrypt | Stateless auth for both employer and candidate roles |

2.2  Folder Structure

interra/

apps/

web/              ← Next.js frontend

app/           ← App Router pages

(auth)/      ← login, register

employer/    ← dashboard, create-interview, candidates

candidate/   ← dashboard, mock, interview/[id]

interview/[id]/live  ← live session page

components/    ← shared UI components

lib/           ← API client, hooks, utils

server/            ← Express backend

src/

routes/        ← auth, interviews, sessions, reports

controllers/   ← business logic

services/      ← gemini.service.ts, whisper.service.ts

models/        ← Mongoose schemas

middleware/     ← auth guard, error handler

config/        ← env, db connection

3. Database Design (MongoDB Schemas)

3.1  User Schema

User {

_id, email, passwordHash, role: 'employer' | 'candidate',

name, createdAt, updatedAt

}

3.2  Interview Schema  (employer-created)

Interview {

_id, employerId (ref User), title, jobDescription,

status: 'draft' | 'active' | 'closed',

inviteCode (unique 8-char slug),

generatedQuestions: [{ text, type, difficulty }],

createdAt, updatedAt

}

3.3  Session Schema  (one per candidate per interview)

Session {

_id, interviewId (ref Interview), candidateId (ref User),

mode: 'employer_invite' | 'mock',

status: 'pending' | 'in_progress' | 'completed' | 'abandoned',

answers: [{

questionIndex, questionText,

audioPath, transcript,

evaluation: { score, technicalAccuracy,

communication, confidence, feedback }

}],

overallReport: { totalScore, summary, strengths,

improvements, hiringRecommendation },

startedAt, completedAt

}

4. REST API Design

4.1  Auth Routes

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/auth/register | Register employer or candidate | Public |
| POST | /api/auth/login | Login, receive JWT | Public |
| GET | /api/auth/me | Get current user profile | JWT |

4.2  Interview Routes (Employer)

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/interviews | Create interview + generate questions from JD | Employer JWT |
| GET | /api/interviews | List employer's interviews | Employer JWT |
| GET | /api/interviews/:id | Get interview detail + all candidate sessions | Employer JWT |
| PATCH | /api/interviews/:id | Update status (active / closed) | Employer JWT |
| GET | /api/interviews/:id/sessions | All candidate sessions for this interview | Employer JWT |

4.3  Session Routes (Candidate)

| Method | Endpoint | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/sessions/join | Join via inviteCode OR start mock with JD | Candidate JWT |
| POST | /api/sessions/:id/answer | Upload audio chunk for one answer | Candidate JWT |
| POST | /api/sessions/:id/complete | Trigger final report generation | Candidate JWT |
| GET | /api/sessions/:id | Get session detail + report | Candidate JWT |
| GET | /api/sessions/my | All candidate's past sessions | Candidate JWT |

5. AI Integration — Gemini + Whisper

5.1  Gemini — Question Generation

When an employer submits a job description, the backend calls Gemini 1.5 Flash with a structured prompt and stores the output as the interview's question bank. This happens once per interview creation.

// gemini.service.ts — generateQuestions()

const prompt = `

You are an expert technical interviewer.

Given this job description:

---

${jobDescription}

---

Generate exactly 8 interview questions as JSON array:

[{ text, type: 'technical'|'behavioral'|'situational', difficulty: 1-5 }]

Return ONLY the JSON array. No markdown, no explanation.

`;

const result = await gemini.generateContent(prompt);

const questions = JSON.parse(result.response.text());

5.2  Gemini — Adaptive Follow-up

During the live session, after the candidate answers each question, the frontend sends the transcript to the backend which calls Gemini to decide whether to ask a follow-up or proceed. This keeps the interview feeling dynamic.

// Called after each answer is transcribed

const followUpPrompt = `

Question asked: ${question}

Candidate answered: ${transcript}

Should you ask a follow-up? If yes, provide one short follow-up question.

If no, respond with null.

Return JSON: { followUp: string | null }

5.3  Whisper — Speech to Text

The frontend records audio in chunks using the MediaRecorder API. After each answer segment ends (candidate clicks 'Done Answering'), the audio blob is sent to the backend as a multipart upload. The backend pipes it to the Whisper API and returns the transcript.

// whisper.service.ts

import OpenAI from 'openai';

const openai = new OpenAI({ apiKey: process.env.OPENAI_API_KEY });

export async function transcribeAudio(filePath: string): Promise<string> {

const response = await openai.audio.transcriptions.create({

file: fs.createReadStream(filePath),

model: 'whisper-1',

});

return response.text;

}

5.4  Gemini — Answer Evaluation

After each answer is transcribed, Gemini evaluates the response against the original question and job context. Scores and feedback are saved to the session's answers array.

const evalPrompt = `

Job Role: ${jobTitle}

Question: ${question}

Candidate Answer: ${transcript}

Evaluate and return JSON:

{

score: 0-10,

technicalAccuracy: 0-10,  // 0 if behavioral question

communication: 0-10,

confidence: 0-10,

feedback: 'one sentence of constructive feedback'

}

Return ONLY JSON.`

5.5  Gemini — Final Report Generation

Once all answers are complete, the backend assembles all evaluations and asks Gemini to produce a holistic candidate report for the employer.

const reportPrompt = `

You evaluated a candidate for: ${jobTitle}

Here are all their Q&A evaluations: ${JSON.stringify(evaluations)}

Generate a final hiring report as JSON:

{

totalScore: 0-100,

summary: '2-3 sentence paragraph',

strengths: ['...', '...'],

improvements: ['...', '...'],

hiringRecommendation: 'Strong Yes' | 'Yes' | 'Maybe' | 'No'

}`

6. Live Interview Session — Technical Flow

6.1  Frontend Session Lifecycle

The live interview page is a single Next.js page that manages the following state machine:

| Phase | What Happens | Tech Used |
| --- | --- | --- |
| 1. Setup | Webcam + mic permissions requested, session ID loaded from URL | getUserMedia() |
| 2. Question Display | Question text shown on screen; AI voice reads it aloud via browser TTS | SpeechSynthesis API |
| 3. Recording | Candidate clicks 'Start Answer'; MediaRecorder begins capturing audio | MediaRecorder API |
| 4. Stop & Upload | Candidate clicks 'Done'; audio blob POSTed to /api/sessions/:id/answer | fetch() multipart |
| 5. Transcription | Backend saves audio, calls Whisper, returns transcript within ~3 sec | Whisper API |
| 6. Evaluation | Backend calls Gemini to evaluate; follow-up check also runs | Gemini Flash |
| 7. Next Question | Follow-up shown if applicable; else next question loads | State update |
| 8. Completion | All questions done; backend generates full report; redirect to results page | Gemini Flash |

6.2  Why No WebRTC for Prototype?

WebRTC is the right long-term choice for real-time video but adds significant complexity (signaling server, STUN/TURN, peer connections). For the prototype, we use the simpler MediaRecorder approach: webcam video is shown locally via a video element (for the 'live feel') while only audio is recorded and uploaded per answer. This eliminates backend streaming infrastructure while still delivering the core experience.

7. Frontend Pages & Components

7.1  Page Map

| Route | Role | Purpose |
| --- | --- | --- |
| / | Public | Landing page with hero, features, CTA |
| /register | Public | Role selection (employer / candidate) + registration form |
| /login | Public | Login form |
| /employer/dashboard | Employer | List of interviews, status badges, invite links |
| /employer/interviews/new | Employer | Paste JD → AI generates questions → preview → publish |
| /employer/interviews/[id] | Employer | Interview detail: all candidates, scores, reports |
| /candidate/dashboard | Candidate | Past sessions, scores, progress chart |
| /candidate/mock | Candidate | Paste any JD → start mock interview |
| /interview/[id]/live | Candidate | The live AI interview session |
| /interview/[id]/report | Both | Post-session report: scores, feedback, transcript |

7.2  Key Reusable Components

QuestionCard — displays current question with timer

AudioRecorder — manages MediaRecorder lifecycle, waveform visualizer

ScoreRadar — recharts RadarChart of evaluation dimensions

CandidateCard — employer dashboard: name, score, recommendation badge

InterviewSetupModal — webcam/mic test before session starts

TranscriptViewer — scrollable transcript with question/answer pairs

8. Development Phases & Task Breakdown

Phase 1 — Foundation  (Days 1–3)

| Task | Who | Output |
| --- | --- | --- |
| Monorepo setup: Next.js + Express with TypeScript configs | Full-stack | apps/web + server/ bootstrapped |
| MongoDB connection + Mongoose schemas (User, Interview, Session) | Backend | 3 schemas with types |
| JWT auth: register, login, /me endpoints + middleware | Backend | Auth working, Postman tested |
| Basic Next.js layout, Tailwind setup, auth pages (login/register) | Frontend | Login/register UI |
| .env structure: GEMINI_API_KEY, OPENAI_API_KEY, MONGODB_URI, JWT_SECRET | Both | Environment configured |

Phase 2 — Employer Flow  (Days 4–6)

| Task | Who | Output |
| --- | --- | --- |
| POST /api/interviews: accept JD, call Gemini, save questions | Backend | Interview creation with AI questions |
| GET /api/interviews (list) + GET /api/interviews/:id (detail) | Backend | Read endpoints |
| Employer dashboard page: interview list, status, invite link copy | Frontend | Dashboard UI |
| Create Interview page: JD textarea → loading state → question preview | Frontend | Interview creation flow |
| Interview detail page: candidate sessions table + status | Frontend | Employer interview detail |
| Invite code system: unique slug on interview, join-by-code on candidate side | Backend | Invite mechanism |

Phase 3 — Candidate & Live Session  (Days 7–12)

| Task | Who | Output |
| --- | --- | --- |
| POST /api/sessions/join: by invite code or fresh JD (mock mode) | Backend | Session created |
| Whisper service: accept audio file, call Whisper API, return transcript | Backend | Transcription working |
| POST /api/sessions/:id/answer: save audio, transcribe, evaluate answer | Backend | Per-answer evaluation |
| Gemini follow-up logic: decide if follow-up needed after each answer | Backend | Adaptive questions |
| Webcam/mic setup UI: permission check, video preview, test recording | Frontend | Pre-interview setup |
| Live session page: question display, recording controls, progress bar | Frontend | Core live session UI |
| AudioRecorder component: MediaRecorder + waveform animation | Frontend | Audio recording |
| POST /api/sessions/:id/complete: generate full report with Gemini | Backend | Report generation |
| Report page: score breakdown, radar chart, transcript, strengths/improvements | Frontend | Report UI |
| Candidate dashboard: session history, average scores | Frontend | Candidate dashboard |
| Candidate mock flow: paste JD → session created → redirect to live page | Frontend | Mock interview flow |

Phase 4 — Polish & Demo Prep  (Days 13–14)

| Task | Who | Output |
| --- | --- | --- |
| Error handling: Gemini failures, Whisper timeouts, graceful UI states | Both | Robust error UX |
| Loading states and skeleton screens throughout | Frontend | Polished feel |
| Seed script: demo employer, demo candidate, pre-made interview | Backend | Demo-ready data |
| Deploy: Vercel (frontend) + Railway/Render (Express) + MongoDB Atlas | DevOps | Live URL for pitch |
| End-to-end test: full employer flow + full candidate flow | Both | Verified demo |
| Pitch demo video recording (optional) | Both | Demo asset |

9. Environment Variables

| Variable | Service | Notes |
| --- | --- | --- |
| MONGODB_URI | MongoDB Atlas | Free M0 cluster for prototype |
| JWT_SECRET | Auth | Any strong random string |
| GEMINI_API_KEY | Google AI Studio | Free tier — Gemini 1.5 Flash |
| OPENAI_API_KEY | OpenAI | Whisper API — pay-per-use, very cheap |
| UPLOAD_DIR | Backend | Local path for temp audio files |
| NEXT_PUBLIC_API_URL | Frontend | Backend URL for API calls |
| NODE_ENV | Both | 'development' or 'production' |

10. API Costs & Rate Limits

10.1  Gemini 1.5 Flash (Free Tier)

| Limit | Value |
| --- | --- |
| Requests per minute | 15 RPM |
| Requests per day | 1,500 RPD |
| Tokens per minute | 1,000,000 TPM |
| Cost | Free — no billing needed for prototype |

Gemini is called 3 times per interview session: question generation (once), per-answer evaluation (N times per question), and final report (once). At 8 questions, that's ~10 calls per session. Free tier supports ~150 sessions per day — more than enough for a prototype.

10.2  Whisper API

Whisper pricing is $0.006 per minute of audio. A typical 3-minute answer costs less than $0.02. For demo purposes the cost is negligible. Budget ~$5 for 250 interview sessions during pitch phase.

11. Deployment Plan

| Service | Platform | Why | Cost |
| --- | --- | --- | --- |
| Frontend (Next.js) | Vercel | Zero-config Next.js deploy, auto HTTPS | Free |
| Backend (Express) | Railway | Simple Node deploy, persistent disk for audio | Free tier |
| Database | MongoDB Atlas | M0 free cluster, 512MB — sufficient for prototype | Free |
| Audio file cleanup | Cron on Railway | Delete audio after transcription to save disk | Included |

11.1  Deployment Steps

Create MongoDB Atlas account, spin up M0 cluster, get connection string

Create Railway project, connect GitHub repo, set all env variables

Deploy Express server to Railway — note the public URL

Create Vercel project, set NEXT_PUBLIC_API_URL to Railway URL

Test end-to-end on live URLs before any pitch

12. Key Technical Decisions & Tradeoffs

| Decision | Choice | Rationale |
| --- | --- | --- |
| Video strategy | MediaRecorder (audio only) — webcam shown locally | Eliminates WebRTC complexity. Webcam feed gives the 'live feel'. Only audio needs to reach the server. |
| TTS for AI voice | Browser SpeechSynthesis API | Zero cost, zero setup. Good enough for prototype. Replace with ElevenLabs later for quality. |
| Real-time feel | Polling every 2s after audio upload | Simpler than WebSockets. Latency is ~5 sec per answer which is acceptable. |
| Question storage | Store generated questions on Interview model | Questions are deterministic per JD. No need to regenerate each session. |
| Auth strategy | JWT in httpOnly cookie | Stateless, works across Vercel + Railway without session store. |
| File handling | Multer → local disk → Whisper → delete | Simple pipeline. Audio files are ephemeral and deleted after transcription. |
| Monorepo | Single repo with apps/ and server/ folders | Easy to develop locally, single git history. No Turborepo overhead for prototype. |

13. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| Gemini returns malformed JSON | Medium | Wrap all Gemini calls in try/catch with JSON.parse; retry once with stricter prompt if parse fails |
| Whisper timeout on large audio | Low | Set 2-min answer time limit on frontend; compress audio to webm/opus before upload |
| Gemini rate limit hit during demo | Low | Pre-run the demo interview before pitching; cache the report. 15 RPM is plenty for a single demo session |
| Browser mic permission denied | Medium | Show clear permission instructions before session; test page with explicit setup step |
| Audio recording quality poor | Medium | Test on Chrome (best MediaRecorder support); guide candidates to use headset |
| MongoDB Atlas free tier full | Very Low | M0 = 512MB; 1,000 sessions with transcripts ≈ ~50MB; no risk for prototype |

14. Future Scope (Post-Prototype)

These features are intentionally out of scope for v1 but should be planned architecturally to avoid rework:

| Feature | When to Add | What to Prepare Now |
| --- | --- | --- |
| Real-time WebRTC video | v2 | Reserve session model fields for room IDs; use a modular media layer |
| ElevenLabs AI voice | v2 | Abstract TTS into a service class so the engine is swappable |
| ATS Integration | v3 | Design report schema to be ATS-exportable (standard JSON fields) |
| Multi-language | v3 | Store locale on User model now; pass to Gemini prompts |
| AI Coaching Mode | v3 | Session model already stores per-answer feedback — basis for coaching |
| Subscription billing | v2 | Role-based limits are already implicit in the data model |
| Panel interviews | v4 | Would require multiple AI 'personas' per session — new prompt design |

15. 14-Day Timeline at a Glance

| Day(s) | Milestone |
| --- | --- |
| 1–3 | Foundation: monorepo, auth, DB schemas, env setup |
| 4–6 | Employer flow: interview creation, question generation, employer dashboard |
| 7–9 | Session backend: join, audio upload, Whisper transcription, Gemini evaluation |
| 10–12 | Candidate frontend: live session page, recording, report page, dashboards |
| 13 | Integration, bug fixes, error states, seed data |
| 14 | Deploy to Vercel + Railway, full end-to-end test, demo prep |

Interra · Prototype Technical Plan · Confidential